## Slide 1: Panic Button WIP 2
Sarin Iamsangtham
7/20/2017

## Slide 2: Overview
Objective
Current Features
Changes Made
Current Bugs/Issues
Remaining Tasks
Poster Preview
PANIC
Figure 1: An incredibly rough mockup of the Bluetooth Button for the final product

## Slide 3: Objective
To create a personal safety device which
  Contacts a list of trusted individuals
  Provides information such as last-known-location
  Does so at the press (or multiple) of a button
  Can be connected to a Bluetooth button

## Slide 4: Current Features
Send a customizable message to a specified list of contacts
Optionally send a message containing last-known location
Send the message(s) by pressing one of the following twice within 5 seconds
  Volume Up
  Onscreen Button
  Paired/Connected Bluetooth Button

## Slide 5: Changes Made
Layout fixes/adjustments
Ability to change message sent
Rudimentary implementation of Bluetooth Button functionality
Issues fixed with contact display switching around contact information details
Last-known-location message added
Added option to clear all contacts

## Slide 6: Changes Made
Figure 2: Screenshot of original prototype
Select Contact
Send Message
Contacts Listed Here
Click a contact to delete it

## Slide 7: Changes Made
Figure 3: Screenshots of the updated prototype
Add Contact
Contact View, tap to delete contact
Send the message(s)
Change Message Window
Toggle location message
Current Message Display
Input for New Message
Confirm message change
Clear Contact list

## Slide 8: Current Bugs/Issues
Layout still somewhat off from Android Studio previews
One error encountered where message would reset to default upon activity switching, but never encountered again since the one time.
Last-known-location not immediately available on app download as expected
Still need to implement contacting authorities

## Slide 9: Remaining Tasks
Continue retooling layout
Implement sleep mode functionality if it’s even possible
Implement customization of press count to send messages
Implement other methods of communication
Test range of activation out
Get more feedback on current build

## Slide 10: Poster Preview
Figure 4: Poster Draft